|  |  |
| --- | --- |
| **Date:** | 19/09/2019 |
| **Time:** | 07.00 pm |
| **Venue:** | SOE GSR 2-6 |
|  |  |
| **Attendees:** | Tan Xin Rong, Steffi  Lim Jie Min  Lim Hui Sin  Ku SeoungLim  Hilya Syazwani Binte Mohamed Yusoff |
|  |  |
| **Agenda:** | 1. Run through project requirements  2. Finalize schedule  3. Segregate the iteration 1 tasks |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  | **Due Date** |
| 1 | Finalize schedule for iteration 1 and 2 | ALL | 20/09/2019 |
| 2 | Iteration 1 – Start on llogin and test cases | Hilya and Jie Min | 23/09/2019 |
|  |  |  |  |
| 3 | Iteration 1 – Start on bootstrap | Sky and Hui Sin | 23/09/2019 |
|  |  |  |  |
| 4 | Daily updates | Steffi | 27/09/2019 |

The meeting was adjourned at 10.15 pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Hilya Syazwani Binte Mohamed Yusoff

Vetted and edited by,

Tan Xin Rong, Steffi